10-Week Unity Game Development Plan

Building a Combined Blackjack & Texas Hold'em Casino Game in Unity (C#)

PROJECT OVERVIEW: This document provides a comprehensive, structured 10-week technical roadmap for building a unified Blackjack and Texas Hold'em poker video game in Unity. The strategy prioritizes high code reusability, modular pure C# data layers, flexible game state machines, scalable UI systems, and robust engine architecture.

1. Master 10-Week Roadmap Table

| Week | Focus Area | Primary Deliverables | Key Unity & C# Systems |
| --- | --- | --- | --- |
| Week 1 | Core Card Engine | Card, Deck, and Hand data classes, Fisher-Yates shuffle | Pure C# data models, ScriptableObject card database |
| Week 2 | Table & Dealer UI | Animated card prefabs, chip stack visualizer, dealing animations | Object Pooling, DOTween / LeanTween, Canvas UI |
| Week 3 | Blackjack Mechanics | Hit, Stand, Double Down, Split, Insurance logic, Dealer Soft-17 AI | State Machine Pattern, C# Actions/Events |
| Week 4 | Blackjack UI & Loop | Betting chips area, hand value updates, payout calculations | Event-driven UI, Coroutines for dealer pacing |
| Week 5 | Poker Hand Evaluator | 7-card scoring engine (High Card to Royal Flush), side-pot solver | Pure C# algorithms, Bitwise / Prime scoring, Unit Tests |
| Week 6 | Texas Hold'em Loop | Betting rounds (Pre-flop to River), Check/Call/Raise/Fold handling | Game State Machine, Turn Controller |
| Week 7 | Poker AI & Seat Manager | Multi-seat table, bot decision-making based on pot odds/hand rank | Strategy Pattern, Coroutine turn timers |
| Week 8 | Hub & Metagame | Main menu game selector, persistent wallet economy, save/load system | JSON serialization, PlayerPrefs, Game Manager Singleton |
| Week 9 | Audio & Visual Polish | Sound FX (card flips, chip clinks), felt themes, win particle FX | Unity AudioMixer, Visual Effect Graph, UI Juice |
| Week 10 | QA, Profiling & Build | Edge-case testing (poker tie-breakers, multi-splits), optimization, builds | Unity Test Framework, Memory Profiler, Standalone Build |

2. Phase-by-Phase Technical Breakdown

Phase 1: Shared Core Engine (Weeks 1–2)

Establish a robust, game-agnostic framework for card models, deck mechanics, and table visual presentations.

Week 1: Data Structures & Card Engine

Define Suit (Hearts, Diamonds, Clubs, Spades) and Rank (Two through Ace) enumerations.

Create a pure C# Card class with immutable rank/suit values and utility evaluation methods.

Build a Deck class using the Fisher-Yates algorithm for cryptographically unbiased shuffling.

Create a CardDataSO ScriptableObject holding references to card face sprites and card back textures to decouple visual assets from core simulation logic.

Week 2: Visual Presentation & Table Mechanics

Build a CardView MonoBehaviour attached to card prefabs for handling flip transitions, movement interpolation, and sorting layer order.

Implement an ObjectPooler for cards and chips to eliminate runtime garbage collection spikes during deals.

Set up a dynamic chip stack visualizer that translates numerical wallet amounts into visual chip denomination stacks on the table.

Phase 2: Blackjack Module (Weeks 3–4)

Implement house-versus-player gameplay with fast turn resolution and dynamic rulesets.

Week 3: Blackjack Core Rules

Implement Ace calculation logic (dynamically evaluating Ace as 1 or 11 based on current hand total to maximize value without busting).

Build state handling for core player actions: Hit, Stand, Double Down, Surrender, and Insurance.

Write hand splitting logic to support nested BlackjackHand instances when paired ranks occur.

Create the Dealer AI rule solver (must hit on soft 16, stand on hard/soft 17).

Week 4: Blackjack Game Loop & Payouts

Assemble the complete game loop: betting phase, initial 2-card deal, player turn loop, and dealer reveal sequence.

Code payout calculation rules: Standard 1:1, Natural Blackjack 3:2, Insurance 2:1, and push/tie handling.

Wire up event-driven UI banners, turn indicators, and dealer speech bubble dialogs.

Phase 3: Texas Hold'em Module (Weeks 5–7)

Build a multi-agent poker system driven by mathematical hand evaluation and turn state logic.

Week 5: 7-Card Hand Evaluator & Side Pots

Implement a pure C# poker hand scoring system (e.g., using prime number products or bitwise operations for high-speed 7-card evaluation).

Write tie-breaker sorting logic (comparing kickers across identical hand ranks).

Build an automated pot manager that tracks main pots and creates side pots whenever short-stacked players go all-in.

Write Unity unit tests covering all 10 hand rankings (High Card to Royal Flush) and complex multi-player side-pot splits.

Week 6: Texas Hold'em State Machine

Create the master poker state machine: PostingBlinds -> PreFlop -> Flop -> Turn -> River -> Showdown.

Validate player betting inputs (Min-raise, Call amount, Check eligibility, All-in threshold).

Manage community cards (Board) and active player hand visibility with strict privacy rules for local multiplayer or AI view filters.

Week 7: Poker AI & Table Seats

Build a multi-seat controller (SeatManager) supporting up to 6 or 9 positions at the table.

Develop AI opponent decision profiles (Tight-Passive, Loose-Aggressive) using pot-odds calculations and hand-strength heuristics.

Add decision timers with visual countdown radial meters for each active seat.

Phase 4: Metagame & Unified Economy (Week 8)

Week 8: Casino Hub & Persistence Systems

Main Casino Hub: Build a polished main menu allowing seamless navigation between Blackjack, Texas Hold'em, and Settings.

Global Wallet System: Create a central EconomyManager handling chip balances across both mini-games.

Save / Load Persistence: Save bankroll totals, lifetime player stats (hands won, biggest pots, blackjacks hit), and unlocked card back themes using encrypted JSON or PlayerPrefs.

Phase 5: Audio, Visual FX & Polish (Week 9)

Week 9: Auditory & Visual Experience

Audio Engineering: Implement spatial 3D audio for chip stack drops, card deals, deck shuffles, and dealer voice prompts using Unity AudioMixer.

Visual Effects & UI Juice: Add subtle table lighting, win particle bursts on big payouts, smooth camera pans between table perspective angles, and customizable felt themes.

Phase 6: Optimization, QA & Deployment (Week 10)

Week 10: Profiling & Standalone Builds

Performance Optimization: Profile script execution, reduce draw calls by atlas-packing card and UI textures, and clean up unhandled C# event subscriptions to prevent memory leaks.

Edge-Case QA: Stress test rare scenarios (e.g., splitting hands multiple times in Blackjack, multi-way tie splits with odd chip remainders in Poker).

Final Deployment: Configure platform input bindings, target resolution settings, and generate standalone builds (PC/Mac/Mobile).

3. Key Architectural Recommendations

BEST PRACTICES FOR UNITY CARD GAMES: 1. Decouple Logic from Presentation: Keep card math, hand evaluation, and pot calculations in standard C# classes (.cs) without inheriting from MonoBehaviour. This allows instant unit testing without running the Unity engine. 2. Event-Driven Architecture: Use C# System.Action and events for state changes (e.g., OnCardDealt, OnPotUpdated, OnTurnChanged). UI components listen to these events rather than constantly polling data. 3. ScriptableObject Data Stores: Use ScriptableObjects for card definitions, audio clips, chip values, and AI personality traits to allow designers to tweak gameplay parameters without changing code.